Brief Connect

Test Summary Report

IMTD - Digital Design & Innovation Branch

# Document Control

Document Location

| Teams | Testing |
| --- | --- |

Revision history

| Revision Dates | Version | Summary of Changes | Author |
| --- | --- | --- | --- |
| 07/11/2025 | 1.0 | Draft | Ankitha Jose |
|  | 2.0 | Reviewed | Hazel Evans |

Approvals

This document requires the following approvals.

| Name | Title | Area of Focus | Version |
| --- | --- | --- | --- |
| Jarryd Guilfoyle | Manager Brief Connect | IMTD – Manager Business Applications Management |  |
| Hari Kandula | Solutions Architect | IMTD |  |

Endorsements

| Title | Name | Endorsement Signature | Date |
| --- | --- | --- | --- |
| Manager Brief Connect | Jarryd Guilfoyle |  |  |

Consulted

The following people were consulted in relation to the creation of this document:

| Name | Title | Area of Focus | Version |
| --- | --- | --- | --- |
| Hazel Evans | Scrum Master |  |  |

Distribution

This document has been distributed to:

| Name | Title | Area of Focus | Version |
| --- | --- | --- | --- |
| Hazel Evans | Scrum Master |  |  |
| Ankul Mathur | Business Analyst |  |  |
| Suman Desu | Business Analyst |  |  |
| Hari Kandula. | Solution Architect |  |  |

Contents

Document Control	2

1.0	Document Purpose	5

2.0	Recommendation	5

3.0	What do we test?	5

4.0	Which devices and browsers did we use to test?	5

5.0	Test Execution Metrics	6

5.1	Failed Test Cases	6

5.2	Outstanding Test Defect Analysis	7

6.0	 Test Artefacts and Deliverables	7

6.1	Test Results and Test script location	7

# 1.0	Document Purpose

This document provides a summary of the testing activities conducted as part of User Acceptance testing for Brief Connect.

# 2.0	Recommendation

User Acceptance Testing has been completed successfully by UAT participants who were nominated by business for test execution. ‘No’ new defects have been raised as part of User Acceptance testing. All the feedback provided by UAT participants have been triaged successfully, which would be prioritised and allocated for future releases accordingly.

Hence, we recommend proceeding to Production Stage.

# 3.0	What do we test?

As part of ‘User Acceptance testing’, UAT participants have been presented with a list of test scenarios covering end-to-end business workflow, wherein they can login as different test users within the Brief Connect application and complete executing the end-to-end business workflow.

The business workflows are tested to ensure that all users can perform activities successfully as expected.

UAT Testing has been performed on TEST environment.

Throughout delivery of Brief Connect, individual user stories are tested to ensure that the product developed is working as designed and as per the acceptance criteria defined.

# 4.0	Which devices and browsers did we use to test?

Windows 11 operating system using the following desktop browsers.

- Microsoft Edge (Version 126.0.2592.68)

- Chrome (Version 126.0.6478.127)

- Mobile Phone (IOS)

- Mobile Phone (Android)

# 5.0	Test Execution Metrics

The below link outlines the results of each test case executed by UAT participants. Please refer to the spreadsheet attached to the below JIRA ticket for UAT test results, feedback provided by participants, and the resolution provided as part of the triage sessions.

[LPP-744] LPP Release 1 - UAT - eduSTAR (atlassian.net)

Total of 48 test cases were planned and executed out of which 1 failed. Refer to section 5.1 for failed test cases.

| Test type | Total Test cases planned | Passed | Failed | Blocked | No Run | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Non-Reporting | 56 | 44 | 0 | 0 | 12 |  |
| Reporting | 11 |  |  |  |  |  |
| End to End Testing | 17 |  |  |  |  |  |

Note - ‘Compliance checklist’ spreadsheet and ‘Metadata spreadsheet’ are yet to be finalised and are ‘Pending’ from Business. System and UAT test cases related to these are marked as ‘pass’ on the basis that users are still able to download and upload the spreadsheet in the respective folders successfully within the LPP application. Functionality is working as expected.

Below are the new enhancement tickets that were raised as part of both System and UAT testing. These both the tickets have been successfully deployed and tested in Test and staging environments.

| Labelling Update | DevOps User story link to be added |
| --- | --- |
| New Workflow | TBC |

## 5.1	Failed Test Cases(TBC)

This table provides an overview of the UAT test cases failed, the reasons why and its impact to implementation.

| Test type | Script ID and name | Description | Reason | Implementation Impact Assessment |
| --- | --- | --- | --- | --- |
| Manual |  |  | Unresolved defect – LPP-604 | There is minimum impact on implementation. Reviewers can access the supporting documents from Lesson plan folder instead of Rubric forms. |

## 5.2	Outstanding Test Defect Analysis(TBC)

| Defect ID | Short Description | Severity | Comments |
| --- | --- | --- | --- |
| [LPP-604] [LPP] Lesson Plan Rubric - Reviewer Users - Documents on Lesson Plan details pane is not loading - eduSTAR (atlassian.net) | Lesson Plan Rubric - Reviewer Users - Documents on Lesson Plan details pane is not loading. | Medium | This is an out of the box functionality which is expected to work but is not working currently. This defect is raised as support ticket with Microsoft team by developers from NTT. |

# 6.0		Test Artefacts and Deliverables

## 6.1	Test Results and Test script location

All the UAT test cases that have been planned, developed, and executed for the User stories in scope for Release 1 are captured and maintained in JIRA. Please refer to the below link for the lists of all UAT test cases, execution status and the resolution provided as part of triage sessions.

| Project | Execution details |
| --- | --- |
| UAT Test plan JIRA link | Testing |
| UAT Test scripts | Brief Connect UAT- Test Summary.xlsx |
| Email confirming UAT Sign-off by business representative ‘Lara Pinto’ can be found here |  |