TEST SUMMARY REPORT

Project: CRM Data Migration – Customer Service & Sales
Test Phase: Post-Migration Validation
Environment: UAT
Report Date: 26/10/2023
Prepared By: Ankitha Jose – Senior Test Analyst

Project: CRM Data Migration – Customer Service & Sales
Test Phase: Post-Migration Validation
Environment: UAT
Report Date: DD/MM/YYYY

1. Introduction

This Test Summary Report provides an overview of testing activities performed for the CRM Data Migration from the legacy system to the target CRM platform. The objective of this phase was to validate data accuracy, completeness, integrity, and business usability following migration.

Testing focused on ensuring that migrated data supports end-to-end business processes across Customer Service and Sales modules.

2. Scope of Testing

2.1 In Scope

- Customer, Account, Contact, Case, and Opportunity data migration

- Field mapping and transformation validation

- Record count reconciliation

- Referential integrity validation

- Business-critical data scenarios

- SQL-based backend validation

- Post-migration sanity and smoke testing

2.2 Out of Scope

- Performance testing

- Security penetration testing

- Historical data beyond agreed migration window (pre-2015 records)

3. Test Environment

| Component | Details |
| --- | --- |
| CRM Application | Target CRM (Customer Service & Sales) |
| Database | CRM SQL Database |
| Environment | UAT |
| Migration Tool | ETL / Migration Utility |
| Test Tools | Azure DevOps, SQL Server Management Studio, Excel |

4. Database Tables Validated

The following source and target tables were validated during migration testing:

4.1 Core Master Data Tables

| Entity | Source Table | Target Table |
| --- | --- | --- |
| Customer | legacy_customer | crm_customer |
| Account | legacy_account | crm_account |
| Contact | legacy_contact | crm_contact |

4.2 Transactional & Business Tables

| Entity | Source Table | Target Table |
| --- | --- | --- |
| Case | legacy_case | crm_case |
| Opportunity | legacy_opportunity | crm_opportunity |
| Case History | legacy_case_history | crm_case_history |

4.3 Reference & Lookup Tables

| Entity | Source Table | Target Table |
| --- | --- | --- |
| Status Codes | legacy_status_ref | crm_status_ref |
| Priority Codes | legacy_priority_ref | crm_priority_ref |
| User / Owner | legacy_user | crm_user |

5. Test Execution Summary

| Test Type | Total | Passed | Failed | Blocked |
| --- | --- | --- | --- | --- |
| Record Count Validation | 15 | 14 | 1 | 0 |
| Field Mapping Validation | 30 | 26 | 4 | 0 |
| Referential Integrity | 12 | 10 | 2 | 0 |
| Business-Critical Scenarios | 18 | 14 | 4 | 0 |
| Post-Migration Sanity | 10 | 9 | 1 | 0 |

6. SQL Validation Summary

SQL queries were executed to validate backend data integrity and migration accuracy.

6.1 Record Count Reconciliation

| Table | Source Count | Target Count | Status |
| --- | --- | --- | --- |
| Customer | legacy_customer | crm_customer | Pass |
| Account | legacy_account | crm_account | Pass |
| Case | legacy_case | crm_case | Fail |

6.2 Referential Integrity Checks

| Validation | Result |
| --- | --- |
| Customers linked to Accounts | Fail |
| Contacts linked to Accounts | Pass |
| Cases linked to Customers | Fail |

6.3 Data Quality Findings

- Invalid email formats found in crm_customer.email

- Duplicate records detected based on email field

- Decimal precision issues identified in crm_account.balance

7. Defect Summary

| Defect ID | Summary | Severity | Status |
| --- | --- | --- | --- |
| MIG-001 | Orphan customer records | High | Open |
| MIG-002 | Invalid email formats migrated | Medium–High | Open |
| MIG-003 | Duplicate customer records | High | Open |
| MIG-004 | Financial precision loss | Critical | Open |
| MIG-005 | Missing historical cases | Medium | Open |

8. Key Risks & Observations

- Backend validation rules were not enforced during migration.

- Missing referential integrity poses reporting and workflow risks.

- Financial data precision issues present compliance concerns.

- Historical data gaps may impact audit and regulatory reporting.

9. Go-Live Readiness Assessment

| Area | Status |
| --- | --- |
| Data Accuracy | ⚠️ At Risk |
| Data Integrity | ❌ Not Ready |
| Business Usability | ⚠️ Partial |
| Reporting | ❌ Not Ready |

10. Recommendations

- Enforce mandatory field validation at migration and API layers

- Re-run migration for affected entities after defect resolution

- Perform targeted re-validation for financial and customer master data

- Execute final sanity and regression testing prior to go-live approval

11. Test Sign-Off Status

Overall Status:  Not Approved for Go-Live

Reason:
Critical and high-severity data migration defects impacting data integrity and financial accuracy remain unresolved.