Test Strategy Document

| Company Name |  |  |
| --- | --- | --- |
| Project Name |  |  |

1	About this document	2

1.1	Purpose	3

1.2	Who should use this document.	3

1.3	Glossary	3

2	Requirement Scope	3

2.1	Functional Requirements	4

2.2	Out of scope requirements	5

3	Testing Scope	5

3.1	Overview	6

3.2	Manual Testing	6

3.3	Automated Testing	6

3.4	Out of scope testing	8

4	Environments and SDLC	8

4.1	Overview	9

4.2	List of SDLC Environments	9

5	Testing Stages	10

5.1	Overview	11

5.2	Stage 1 – Internal QA	11

5.2.1	Overview	12

5.2.2	RACI	12

5.2.3	Environments	12

5.2.4	Types of testing	12

5.2.5	Entry Criteria	13

5.2.6	Exit Criteria	13

5.3	Stage 2 – Technical Validation	14

5.3.1	Overview (DRAFT)	14

5.3.2	RACI (DRAFT)	14

5.3.3	Environments	14

5.3.4	Types of testing	15

5.3.5	Entry Criteria	15

5.3.6	Exit Criteria	15

5.4	Stage 3 – User Acceptance Testing (UAT)	15

5.4.1	Overview	15

5.4.2	RACI	15

5.4.3	Environments	15

5.4.4	Types of testing	15

5.4.5	Entry Criteria	15

5.4.6	Exit Criteria	15

6	Test tooling and approach	15

6.1	Tools Used	16

6.2	Test Plan	16

6.3	Test Cases	16

6.4	Test Execution	16

6.5	Test Reporting	16

7	Defect Management	16

7.1	Logging Bugs	17

7.2	Bug Severity Definition	17

7.3	Requirements for raising faults (bugs and defects)	18

7.4	Lifecycle of the internal QA	18

| Version | Date | Description of Changes | Changed By |
| --- | --- | --- | --- |
| 0.1 | 20/08/2025 | Initial Draft | Ankitha Jose |
| 0.2 | 23/09/2024 | Draft | Ankitha Jose |

# About this document

## Purpose

This document outlines the test strategy for the DE Automated Briefing and Correspondence (ABC) project, which aims to design and deploy a single, digital document tracking system to manage all departmental briefings and correspondence. This includes the management of drafting and approval workflows, maintenance of the historical record, contemporary search and reporting capabilities, and cost-effective and sustainable business-continuity support.

This Test Strategy document outlines, at a high level, how the project will be tested prior to deployment into production to ensure that the solution is fit for purpose and of exceptional quality. This strategy will cover:

Requirements Scope: What project requirements will be tested and governed by this strategy

Testing Scope: The scope and types of testing that will be undertaken at various stages of development

Environments: An overview of the Software Development Life Cycle of this project, the associated environments, and the testing activities that will take place in each environment

Roles and Responsibilities: The various roles and teams responsible for the testing process, and their interactions with each other

Test Tooling: The software and processes to be followed to document test cases, record executions, log defects, and report on progress

## Who should use this document.

The intended audience of this document comprises:

Product Owner

Project Manager

Technical Lead

Business Analyst & Consultants

Testers and QAs

Developers

## Glossary

| Term | Description |
| --- | --- |
| ABC | Automated Briefing and Correspondence |
| Client | Department of Education |
| DE | Department of Education |
| E2 | Engage Squared |
| UAT | User Acceptance Testing |
| Vendor | Engage Squared |
| QA | Quality Assurance (a general term for testing, or a tester) |

# Requirement Scope

## Functional Requirements

The scope of this test strategy is to ensure that the in-scope functional requirements for this project meet their defined acceptance criteria and quality expectations.

The scope of included functional requirements is defined via the following project deliverables:

| ID | Deliverable Name | Definition | Status | Expected completion date | Link to artefact |
| --- | --- | --- | --- | --- | --- |
| R1/D2 | Requirements Backlog – Release 1 | A prioritised list of features, improvements, and fixes awaiting implementation in the base project build. | Delivered |  | DE - Release Backlog 1 v1.pptx |
| R1/D3 | Solution Blueprint – Release 1 | The document explains how the Solution components combine to meet the agreed requirements for the base build. | In development |  | Solution Blueprint - Vic DE.docx |
| R2/D2 | Requirements Backlog – Release 2 | A prioritised list of features, improvements, and fixes awaiting implementation in the second release. | In development |  | Yet to receive from E2 |
| R2/D3 | Solution Blueprint – Release 2 | The document explains how the Solution components combine to meet the agreed requirements for the second release. | In development |  | Yet to receive from E2 |

At the time of writing, these deliverables are in active development

Note that the full set of requirements will span across two distinct releases:

Release 1 – Referred to as Base Build which includes out of the box functionalities of the core features.

Release 2 – Referred to as Essential requirements to meet the DE requirements.

## Out of scope requirements

This test strategy generally governs the testing approach/processes for any functional requirements contained in the deliverables for these releases and should apply for any additional functional requirements brought into the scope of this project.

- Non-functional requirements will not be considered by this testing strategy.

- Automation testing is not a part of this project.

- Future changes will not be a part of this project, it will be addressed as BAU.

# Testing Scope

## Overview

The testing scope of this project – that is, the types of testing that will be undertaken throughout this project – will be one of two broad categories: Manual Testing and Automated Testing.

## Manual Testing

Manual testing is the process of testing software applications by manually executing test cases, without using any automated tools or scripts. The types of manual testing that will take place within this project will include:

| Smoke testing | Smoke testing is typically performed after a new build is created or deployed to ensure that the critical functionalities are not broken. It's a form of "shallow and wide" testing, where the tester verifies that the most important features are operational |
| --- | --- |
| Functional testing | This testing type involves evaluating a feature or module to ensure it operates as intended. The focus is on validating the functionality and/or configuration of individual features or modules within a system in isolation, confirming their correct functionality. This will encompass both positive/happy path testing (to ensure the system behaves correctly, given a valid set of inputs), and a negative/unhappy path testing (to ensure the system responds correctly to invalid inputs). |
| End-to-end integration testing(E2E) | This testing type assess the integration and functionality of the application in a fully integrated environment. This testing will ensure that the data flow, functionality and features are seamlessly integrated in the application as per the system requirement. |
| Exploratory testing | Testers do not follow pre-written test steps or instructions. They receive expected results and acceptance criteria and are encouraged to creatively explore the feature, observing its behaviour under different conditions. |
| User Acceptance Testing (UAT) | UAT testing is performed after completion of functional testing, where the business/end users evaluates if the application meets its intended purpose. |
| Post Verification testing (PVT) | Once the product Go Live, will be carrying a round of testing in the production environment to ensure that the live application is working as expected. This testing phase only takes a few hours and is concentrated mainly to ensure that the application is stable and is working. |
| Post implementation testing | Will be providing a 2 year of Post implementation support by Engage Squared and testing to be performed by BAU team. |

## Out of scope testing

The following types of testing are not part of this test strategy:

Infrastructure Testing (i.e. validating deployment and IaC success, correctness)

Data Backup and Disaster Recovery Testing

Penetration Testing - Penetration testing checks vulnerability to attacks / hacks / unauthorized access. It also verifies information leakage (encryption), firewall etc. Software security ensures the software continues to function if it comes under a malicious attack. The six basic security concepts that need to be covered by security testing are: confidentiality, integrity, authentication, availability, authorization, and non-repudiation. Engage Squared will work with Department of Education to assign responsibility for remediation of any issues raised during penetration testing.

User Experience Testing - Which is a usability test, conducted to evaluate the user-friendliness of the application. This testing will help to evaluate the ease and flexibility of using the application from the user's perspective.

# Environments and SDLC

## Overview

This project will include multiple ‘environments’ as part of the software development life cycle (SDLC).

Environments are isolated systems that simulate different stages of the SDLC They allow developers, testers, and stakeholders to work on the software without interfering with each other or affecting the end users. Environments also enable quality assurance, verification, and validation of the software before it is delivered to the production environment, where it becomes available to end-users.

Environments are sequential because they follow a specific order in the SDLC , where each environment serves as a stage-gate for the software to pass before moving to the next one. For example, the development environment is where the software is initially created and tested by developers, and the testing environment is where the software undergoes further testing and verification by testers. The software has to meet certain quality criteria and resolve critical/blocking defects before it can be deployed to the next environment.

As modules and features complete their initial development, they will be packaged up into a ‘build’ or ‘release’ package and made available in ‘downstream’ environments.

## List of SDLC Environments

| Environment | Environment Owner | Description |
| --- | --- | --- |
| Local-Dev | Engage Squared | This is the environment where developers work on individual features or bug fixes. It's isolated from other environments, allowing for safe and iterative development. |
| Dev/Test | DE | A downstream development environment within DE’s cloud environment. Initially, no core development will take place in this environment but act primary as a Pre-Test environment. |
| UAT/Training | DE | UAT/training environment simulates the production environment and is used to deliver user acceptance testing and training. |
| Staging | DE | Staging environment is used to test deployment before deploying into production. Pen testing will be conducted in the staging as well. |
| Prod | DE | The production environment is the live environment where the final software is deployed and accessed by end users. PVT testing will be carried out in this stage. |

# Testing Stages

## Overview

Each release developed for ABC will undergo testing through several, sequential stages (to which the environment/SDLC is largely aligned to).

As each release is developed and made available for distribution, it will be tested in accordance with the following process

5.1	Stage 1 – Unit testing -E2

### Overview

The unit testing stage is the first phase of quality assurance, where the vendor developers and QA resources test core functionality. The goal is to identify and fix any bugs or errors before moving to the next stage.

### RACI

| Task/Activity | QA Team | Project Manager | Development Team | Business/functional Analyst |
| --- | --- | --- | --- | --- |
| Develop release test plan | Responsible | Consulted | Informed | Informed |
| Test Environment | Responsible | Informed | Consulted | Consulted |
| Test data creation | Responsible | Informed | Consulted | Consulted |
| Execute tests | Responsible | Informed | Consulted | Informed |
| Log and track defects | Responsible | Informed | Accountable, Consulted | Informed |
| Review and analyse test results | Responsible | Consulted | Informed | Consulted |
| Report on QA findings | Responsible | Consulted | Informed | Informed |

### Environments

Vendor Local Dev – all testing activity as part of the Internal stage QA will occur within the Vendor Local Dev environment.

### Types of testing

Manual testing

Unit testing – Execution of pre-defined test cases, focused on testing individual components and modules in isolation from other components.

Exploratory testing.

Responsive UI/browser testing – Engage Squared will use automated browser testing tools like Browser Stack to ensure the application’s UI renders correctly across different browser sizes, types and devices

Accessibility UI testing - Engage Squared will use automated testing for critical accessibility issues (i.e. colour contrast issues, inability to navigate with keyboard) using browser-plugin tools.

Performance testing – During each build of the system, CI pipelines will measure the performance of key activities – such as creating new records.

#### Accessibility Testing

Engage Squared will develop a dedicated Test Plan to evaluate the accessibility of the solution, ensuring it meets industry standards and user needs. This plan will focus on making the application inclusive for users with varying abilities, in line with WCAG 2.1 guidelines.

Engage Squared will test the following key paths to assess accessibility compliance:

Navigation and Interaction - ensuring users can navigate and interact with the solution using assistive technologies, such as screen readers and keyboard-only navigation.

Text Alternatives - verifying that all non-text content, including images and multimedia, is provided with appropriate text alternatives.

Colour Contrast - ensuring sufficient contrast between foreground text and background elements for readability.

Forms and Input Validation - testing the usability and accessibility of forms, ensuring labels are correctly associated, and validation messages are clear.

Responsive Design - assessing how the solution adapts to different screen sizes and devices to maintain accessibility across all platforms.

Browser Stack will be used to identify and address common accessibility issues.

#### Performance Testing

Load Simulation - the testing engine executes multiple key actions concurrently, such as creating a large number of records simultaneously, to replicate real-world scenarios and assess system behaviour under indicative load.

Result Reporting - performance metrics, including response times and resource usage, will be captured throughout the tests. These results will be compiled into detailed Test Summary Reports and shared with relevant stakeholders for further analysis.

### Entry Criteria

Initial development of in-scope requirements is complete, and they are flagged as Ready for Internal QA.

A test plan has been created – this plan will include one or several test cases for each user story/requirement (which is known as a test suite), to be executed as part of the functional manual testing.

All user stories are documented in Azure DevOps with clear User Acceptance Criteria.

### Exit Criteria

100% test cases in the test plan have been executed.

All Internal QA Defects are reported.

No Severity 1 or 2 bugs (see Bug Reporting section) remain in any User Story.

User Stories are marked as ready for release into UAT.

A test summary report has been produced for manual testing.

## Stage 2 – Functional Validation/Quality Assurance

### Overview

The functional validation stage is the first phase of DE quality assurance, where the DE QA resources test core functionalities and features. The goal is to identify any bugs or errors and before moving to the next stage. This step is essential for verifying that the functional aspects of the system are sound and meet the required standards for performance and reliability.

### RACI

| Task/Activity | QA Team | Project Manager | Development Team | Business/functional Analyst | Stakeholders |
| --- | --- | --- | --- | --- | --- |
| Develop release test plan | Responsible | Consulted | Informed | Informed | Informed |
| Test Environment | Responsible | Informed | Consulted | Consulted | Informed |
| Test data creation | Responsible | Informed | Consulted | Informed | Informed |
| Execute tests | Responsible | Informed | Consulted | Informed | Informed |
| Log and track defects | Responsible | Informed | Accountable, Consulted | Informed | Informed |
| Review and analyse test results | Responsible | Consulted | Informed | Informed | Informed |
| Report on QA findings | Responsible | Consulted | Informed | Informed | Informed |

### Environments

DE Dev/Test Environment – Functional validation will occur in the DE Dev/Test environment, closely simulating production to identify functional and integration issues.

### Types of testing

Manual Testing – Functional and integration testing based on predefined test cases.

Regression Testing – We will confirm that any new changes haven’t disrupted existing functions, ensuring everything still operates smoothly.

### Entry Criteria

The core development for the ABC project is complete and ready for the next step in technical validation

Test plans and cases specific to the ABC project are prepared and ready for execution.

The UAT environment is fully set up and ready for testing, ensuring that the solution meets our business needs and functions as expected.

### Exit Criteria

We’ve completed running all the test cases for the ABC project.

No critical defects (Severity 1 or 2) remain unresolved.

Test results have been reviewed, and a summary report is produced.

The project is now ready to move on to the Pre-production or Production stages.

## Stage 3 – User Acceptance Testing (UAT)

### Overview

User Acceptance Testing (UAT) where end users validate that the system meets the business requirements. The goal is to ensure the solution aligns with the project’s objectives, including managing Briefings, Correspondence, Parliamentary Questions, and Cabinet Approvals, and functions as expected in real-world scenarios. Successful UAT confirms that the system is ready for operational use and that all critical business needs have been met.

### RACI

| Task/Activity | QA Team | Project Manager | Development Team | Stakeholders |
| --- | --- | --- | --- | --- |
| Develop UAT test plan | Responsible | Consulted | Informed | Informed |
| Execute UAT test cases | Informed | Informed | Informed | Responsible |
| Log and track defects | Informed | Informed | Accountable, Consulted | Responsible |
| Review UAT results | Responsible | Consulted | Informed | Responsible |
| Sign-off UAT findings | Informed | Consulted | Informed | Responsible |

### Environments

DE UAT/Training Environment – User Acceptance Testing (UAT) will be conducted exclusively in the DE UAT/Training environment. This environment will be designed to closely replicate the production setup, allowing end users to validate that the ABC project meets all business requirements and functions correctly in real-world scenarios.

### Types of testing

Functional Testing – Our end users will explore the system’s features to make sure everything works as expected and meets the requirements.

Usability Testing – We will check how easy and intuitive the system is to use, focusing on the overall user experience.

### Entry Criteria

Development tasks for the ABC project are complete and have passed earlier testing stages.

UAT test plans and cases are ready and have been reviewed.

The UAT environment is properly set up and accessible for end users to begin testing

### Exit Criteria

All planned UAT test cases have been executed and reviewed.

Any critical issues or bugs have been resolved.

End users have provided their feedback and sign-off.

The project is ready to move forward to the Pre-production or Production stages.

## Stage 4 – Staging

### Overview

Staging is the replica of production environment; this is the final step in the testing process before releasing the ABC project into production. In Staging we conduct 2 levels of testing that is a round of smoke testing by DE QA team to ensure the stability of the build and then a round of Penetration testing to identify the vulnerabilities, security measures, data breaches, and regulatory compliance. Pen testing is conducted by 3rd party.

### RACI

| Task/Activity | QA Team | Project Manager | Development Team | Stakeholders |
| --- | --- | --- | --- | --- |
| Develop Staging test plan | Responsible | Consulted | Informed | Informed |
| Execute Staging test cases | Informed | Informed | Informed | Responsible |
| Log and track defects | Informed | Informed | Accountable, Consulted | Responsible |
| Review Staging results | Responsible | Consulted | Informed | Responsible |
| Sign-off Staging findings | Informed | Consulted | Informed | Responsible |

### Environments

DE Staging Environment – Staging will be conducted exclusively in the DE staging environment. This environment will be designed to closely replicate the production setup, allowing end users to validate that the ABC project meets all business requirements and functions correctly in real-world scenarios.

### Types of testing

Smoke Testing – Our end users will explore the system’s stability and core functionalities.

Penetration Testing – 3rd party will test the vulnerabilities, security measures, data breaches, and regulatory compliance

### Entry Criteria

Development tasks for the ABC project are complete and have passed earlier testing stages.

UAT test plans and cases are completed.

### Exit Criteria

All planned UAT test cases have been executed and reviewed.

Any critical issues or bugs have been resolved.

End users have provided their feedback and sign-off.

The project is ready to move forward to the Production stages.

## Stage 5 – Production

### Overview

Production testing is the final phase of the ABC project. The phase is designed to ensure that the product works as expected in the real-world environment. The goal is to ensure successful deployment and to validate changes in production. DE QA team will be performing a round of smoke testing in this environment to ensure the stability of the build.

### RACI

| Task/Activity | QA Team | Project Manager | Development Team | Stakeholders |
| --- | --- | --- | --- | --- |
| Smoke Testing | Responsible | Consulted | Informed | Informed |
| Log and track defects | Informed | Informed | Accountable, Consulted | Responsible |
| Review results | Responsible | Consulted | Informed | Responsible |

### Environments

DE Production Environment – PVT testing will be conducted exclusively in the DE Production environment. This testing validate that the ABC project is correctly deployed in production environment and to ensure that there are no showstoppers.

### Types of testing

Post Verification Testing – Our end users will explore the system’s features to make sure everything works as expected and meets the requirements.

### Entry Criteria

Development tasks for the ABC project are complete and have passed earlier testing stages.

UAT test plans and cases are ready and have been reviewed.

The Production environment is properly set up and accessible for end users to begin testing

### Exit Criteria

Staging is completed.

The project is ready to move forward to the Pre-production or Production stages.

# Test tooling and approach

## Tools Used

- We will be using Azure DevOps as our core tool for testing because it provides a comprehensive environment that integrates continuous integration and delivery. This integration allows us to manage code builds, automate tests, and streamline deployment processes effectively. Azure DevOps supports end-to-end testing and works seamlessly with other tools in our workflow, ensuring a cohesive and efficient approach to quality assurance. It is used for developing and executing test cases, managing the bug lifecycle, and generating test progress reports. All test cases and bugs will be linked to user stories in Azure DevOps to ensure complete test coverage.

## Test Plan

- Our test plan will group test suites by release. This approach means that we organise our test cases into suites in Azure DevOps corresponding to each release cycle, ensuring that each set of tests is focused on the features and changes introduced in the specific release. This method helps us efficiently manage and track testing progress and maintain clarity over which parts of the system are being tested at any given time.

## Test Cases

- For each requirement, we will create multiple types of test cases in Azure DevOps to ensure thorough coverage. These may include:

Happy Path: These test cases will verify that the requirement functions correctly under ideal conditions.

Unhappy Path: These tests will handle edge cases and invalid inputs, ensuring the system can manage errors or unexpected user actions effectively.

Invalid Path: We will assess how the system handles invalid data or configurations to ensure it maintains robustness and proper error handling.

## Test Execution

- We will manually execute our tests using Azure DevOps. This tool automates the execution of test cases and integrates with our CI/CD pipeline. This setup provides timely feedback on code quality and helps maintain a high standard of software integrity throughout the development process.

## Test Reporting

- For reporting, we will utilise both a Progress Report and Test Summary Report (TSR). We will be generating the test execution progress report from Azure DevOps, which will provide as graphical representation of the reporting. It provides us with a consolidated view of the executed test plans. Using this report we can track status of passed, failed, or blocked tests, estimations, rate of execution, and progress of test execution. The Progress Report will offer an overview of testing status, detailing completed tests, results, and any issues encountered. This will keep stakeholders informed about the current state of testing. The TSR Export will provide a detailed summary of test execution results, including pass/fail statistics and defect reports, which is essential for in-depth analysis and documenting testing outcomes.

# Defect Management

- A bug or defect is an issue in software that causes it to function incorrectly or produce unintended results, often due to errors in code, design, or logic. This flaw can prevent the software from meeting its requirements or delivering the expected performance, impacting its reliability and user experience. We will be using Azure DevOps as the Defect Management tool for logging and tracking bugs.

## Logging Bugs

This phase involves logging bugs whenever the actual result deviates from the expected result of the test case. These bugs should be created in DevOps and should include:

The User Story under test.

The steps to reproduce the issue.

Expected results.

Actual results.

Any supporting information and context, such as screenshots, screen recordings, system logs, or browser session captures.

Any deviation of the actual result from the expected result will be documented as a Bug in DevOps. A test may pass despite unexpected results if the system behaviour aligns with the DE business requirements and use cases specified in the user stories. In cases where clarity is needed, the bug will be discussed with the DE Project Team for further clarification.

## Bug Severity Definition

| Severity | Priority | Functional Impact | Business Impact |
| --- | --- | --- | --- |
| Critical | 1 | - System failure or disabled feature/module. - User cannot workaround the problem. - User cannot proceed their process/transaction. - Testing is suspended. - Must be fixed before any further testing can proceed. | - Critical business requirement. - Unable to conduct business. - Organisational impact – affects most users. - Essential for go live. |
| High | 2 | - Significant feature/module failure. - User can work around the problem. - Must be fixed but testing can proceed. | - Important business requirement. - Unable to complete a core function. - Organisational impact – affects a significant number of users. - Must have for go live. |
| Minor | 3 | - Minor feature/module failure that detracts from the quality of the system. - Can be fixed in the next release. | - Desirable business requirement. - Organisational impact – affects a few users. - Nice to have for go live. |
| Low | 4 | - Nice to have. - Cosmetic issues. - Can be fixed in the next release. | - Nice to have for system improvement. - Organisational impact – affects a few users. - Can be fixed after the go live. |

## Requirements for raising faults (bugs and defects)

To ensure that bugs and defects are recorded and tracked consistently, the following requirements apply to all test team members who raise bugs in DevOps:

Bugs should be raised as soon as possible after they are discovered and assigned to the relevant developer or product owner for resolution.

Bugs should have a clear and descriptive title that summarises the main issue and indicates the affected area or feature of the system.

Bugs should follow the guidelines provided in the user prompt for adding relevant details, such as related requirement, test case execution, system and user context, reproduction steps, expected results, and actual results.

Bugs should also include screenshots, screen recordings, or other attachments that can help illustrate the issue and provide additional evidence.

Bugs should have a severity level assigned based on the impact and urgency of the issue, following the criteria defined in the test plan. The severity level may be adjusted during the bug triage process if needed.

Bugs should have a status that reflects the current stage of the bug lifecycle, such as new, active, resolved, closed, or reopened. The status should be updated accordingly when the bug is assigned, fixed, verified, or regressed.

Bugs should have a comment section where the test team members, developers, and product owners can communicate and collaborate on the bug resolution. Comments should be clear, concise, and respectful, and avoid any unnecessary or irrelevant information.

Bugs should be linked to the corresponding user stories, tasks, test cases, or other bugs that are related to the issue. This can help establish traceability and dependencies among the work items.

By following these requirements, the test team can ensure that bugs and defects are reported and managed effectively, and that the quality of the system is improved and maintained throughout the testing process.

If a bug is raised in DevOps but lacks sufficient information to proceed with triage and possible remediation, it may be sent back to the initial user who raised it for further clarity and definition before it can be reviewed again.

## Lifecycle of the internal QA